# Initial Project Planning

| Date | 1 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-4073 |
| Project Name | Credit-Card-Approval-Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preprocessing | USN-1 | As a developer, I can collect and clean the applicant dataset so it's ready for model training. | 3 | High | 2 | 25 June | 27 June |
| Sprint-1 | Data Collection & Preprocessing | USN-2 | As a developer, I can encode categorical fields and scale numeric fields so the model can process them correctly. | 2 | High | 3 | 25 June | 27 June |
| Sprint-2 | Data Exploration | USN-3 | As an analyst, I can view dataset statistics and distribution charts to understand the applicant data. | 2 | Medium | 3 | 28 June | 30 June |
| Sprint-1 | Model Training | USN-4 | As a developer, I can train Logistic Regression, Random Forest, and XGBoost models on the applicant dataset. | 3 | High | 3 | 28 June | 30 June |
| Sprint-1 | Model Evaluation | USN-5 | As an analyst, I can compare accuracy, precision, recall, F1, and ROC-AUC across all trained models. | 1 | High | 2 | 1 July | 3 July |
| Sprint-2 | Model Evaluation | USN-6 | As an analyst, I can view confusion matrices for each model to understand prediction errors. | 1 | Medium | 3 | 28 June | 30 June |
| Sprint-3 | Web Application Development | USN-7 | As an applicant, I can fill in my financial details in a web form and select a model to get a prediction. | 3 | High | 3 | 1 July | 3 July |
| Sprint-3 | Prediction & Explainability | USN-8 | As an applicant, I can see my approval result with a confidence score and probability gauge. | 2 | High | 3 | 1 July | 3 July |
| Sprint-3 | Prediction & Explainability | USN-9 | As an analyst, I can view the feature importance chart to understand what drives approval decisions. | 2 | Medium | 3 | 1 July | 3 July |
| Sprint-4 | Deployment | USN-10 | As a team, we can deploy the application on Vercel so it's accessible through a public demo link. | 2 | High | 3 | 4 July | 6 July |
| Sprint-4 | Documentation & Demo | USN-11 | As a team, we can prepare project documentation and a demo walkthrough for submission. | 1 | Medium | 3 | 4 July | 6 July |